# MP CareerSetu

MASTER START-TO-END IMPLEMENTATION & PAGE-WISE CHECKLIST

AI-Powered Career Readiness & Employability Platform • Hackathon MVP • Codex + Antigravity

| Project status ☐ Not Started ☐ In Progress ☐ Demo Ready ☐ Final | Last updated ________________________ |
| --- | --- |

How to use: Tick only when the feature works end-to-end, not when the screen exists. For every item, verify happy path + loading + error + empty state where applicable.

# 1. Master Status System

| Status | Meaning | Rule |
| --- | --- | --- |
| ☐ NS | Not Started | No implementation or design work completed. |
| ◐ IP | In Progress | Partially implemented or unstable. |
| ✓ DONE | Done | Implemented, tested and connected to real/seeded data. |
| ⚠ BLOCKED | Blocked | Waiting on API, credentials, data, design or technical decision. |
| ★ DEMO | Demo Critical | Must work flawlessly during judging. |

# 2. Start-to-End Master Checklist

## A. Project & Repository Setup

☐ Create Git repository and branch strategy.

☐ Create Next.js + TypeScript project.

☐ Configure Tailwind CSS and component library.

☐ Configure linting/formatting.

☐ Create .env.example with no secrets.

☐ Create development / preview / demo environments.

☐ Add README with setup and architecture.

☐ Define Codex coding rules and project conventions.

☐ Define Antigravity UI/design rules.

☐ Create issue/checklist tracker and freeze P0 scope.

## B. Product Foundation

☐ Finalize information architecture and routes.

☐ Finalize typography, spacing, component system and responsive rules.

☐ Define P0/P1/P2 feature priorities.

☐ Define demo persona(s) and complete sample data.

☐ Define Career Readiness Score formula.

☐ Define career-role taxonomy and normalized skill taxonomy.

☐ Define opportunity data schema and source metadata.

☐ Define AI output schemas and validation rules.

## C. Supabase / Backend Foundation

☐ Create Supabase project.

☐ Configure Auth.

☐ Create PostgreSQL schema.

☐ Enable Row Level Security.

☐ Create private resume/document storage.

☐ Create seed data scripts.

☐ Create API/server-action structure.

☐ Add server-side environment variables.

☐ Add error handling and structured logging.

☐ Add rate limiting strategy for AI endpoints.

## D. Authentication & Roles

☐ Student sign-up/login.

☐ Logout.

☐ Session persistence.

☐ Protected routes.

☐ Student role.

☐ Admin/demo-admin role.

☐ Unauthorized access tests.

☐ Password/reset flow if included in MVP.

## E. Student Profile

☐ Profile onboarding wizard.

☐ Personal/basic details.

☐ College/course/branch/semester.

☐ CGPA/academic details.

☐ Skills with proficiency.

☐ Projects/internships/certifications.

☐ Career interests/target roles.

☐ Location/preferences.

☐ Edit profile.

☐ Profile completeness indicator.

☐ Save/reload persistence.

## F. AI Career Engine

☐ Resume/profile text normalization.

☐ AI profile analysis.

☐ Strengths and weaknesses.

☐ Evidence-based observations.

☐ Career Readiness Score.

☐ Dimension-level score breakdown.

☐ Top career recommendations.

☐ Recommendation rationale.

☐ Skill-gap analysis.

☐ Personalized 30/60/90-day roadmap.

☐ Course/certification recommendations.

☐ AI output schema validation.

☐ Retry/fallback for malformed or failed AI response.

## G. Opportunity Engine

☐ Seed jobs/internships/government opportunities.

☐ Opportunity listing.

☐ Filters.

☐ Eligibility fields.

☐ Hard eligibility filtering.

☐ Skill matching.

☐ Career-goal alignment.

☐ Semantic/keyword ranking.

☐ Match percentage.

☐ 'Why this matches you' explanation.

☐ Source URL / source metadata.

☐ Verified/last-checked metadata.

☐ Empty state and no-match handling.

## H. Resume Copilot

☐ Resume upload.

☐ Private file storage.

☐ Text extraction/parsing.

☐ Parsed facts shown to user.

☐ Resume quality score.

☐ Missing/weak sections.

☐ Target-role alignment.

☐ Bullet improvement.

☐ No fabricated experience/facts.

☐ Download/export improved resume if included.

## I. Mock Interview

☐ Select target role.

☐ Select difficulty.

☐ Start interview.

☐ AI generates role-specific questions.

☐ Capture answer.

☐ Score against rubric.

☐ Give concise feedback.

☐ Continue interview contextually.

☐ Final interview score.

☐ Strengths and improvement areas.

☐ Retry/start new interview.

## J. Progress & Dashboard

☐ Dashboard summary.

☐ Career Readiness Score.

☐ Score dimensions.

☐ Recommended career.

☐ Skill gaps.

☐ Roadmap progress.

☐ Opportunity count/matches.

☐ Resume status.

☐ Interview readiness.

☐ Progress trend.

☐ Task completion.

## K. Admin / Impact Dashboard

☐ Admin-only route.

☐ Total students/demo users.

☐ Average readiness score.

☐ Common skill gaps.

☐ Career interest distribution.

☐ Opportunity engagement.

☐ Roadmap completion.

☐ Anonymized data only.

☐ No unnecessary personal information.

## L. Quality, Security & Reliability

☐ Validate every form.

☐ Test protected API routes.

☐ Test cross-user data isolation.

☐ Test AI malformed JSON.

☐ Test LLM timeout.

☐ Test missing opportunity data.

☐ Test resume parse failure.

☐ Add loading states.

☐ Add error states.

☐ Add empty states.

☐ Test responsive layout.

☐ Test keyboard navigation for primary flow.

☐ Check secrets are not exposed in client bundle.

☐ Remove debug UI/logs.

## M. Deployment & Demo

☐ Production/preview deployment works.

☐ Environment variables configured.

☐ Database seeded.

☐ Demo account works.

☐ Demo persona works from fresh login.

☐ Critical AI outputs tested before judging.

☐ Fallback/demo-safe responses work.

☐ No broken links/routes.

☐ No console-breaking errors.

☐ Mobile/responsive sanity check.

☐ Full demo completed under 6 minutes.

☐ Demo rehearsed 3 times.

☐ Backup recording/screenshots prepared.

☐ Final build frozen.

# 3. Page-Wise Product Map

| ID | Page / Route | Priority | Features | Definition of Done | Demo |
| --- | --- | --- | --- | --- | --- |
| P01 | Landing / Home | P0 | Hero/value proposition; problem; how it works; impact; CTA; login/demo CTA | CTA routes work; responsive; no dead buttons | ★ |
| P02 | Login / Sign Up | P0 | Email auth; validation; password/reset if enabled; demo login | Auth works; protected routes redirect correctly | ★ |
| P03 | Onboarding | P0 | Profile wizard; academic info; skills; projects; interests; target career; location; completeness | Data persists; validation; resume can be added | ★ |
| P04 | Dashboard | P0 | Readiness score; score breakdown; target career; top gaps; roadmap progress; matched opportunities; interview status | All cards use real/seeded data; links work | ★ |
| P05 | Career Recommendations | P0 | Top 3 careers; fit score; rationale; strengths; gaps; salary/eligibility only if verified; explore CTA | Recommendations explain themselves; no invented facts | ★ |
| P06 | Career Detail | P0 | Role overview; required skills; student's current skills; skill gaps; roadmap; relevant courses; related opportunities | Target role is carried through all downstream actions | ★ |
| P07 | Skill Gap / Roadmap | P0 | Gap ranking; current vs target; 30/60/90-day plan; weekly tasks; completion; milestones | Tasks persist; score/progress updates | ★ |
| P08 | Courses / Certifications | P1 | Recommended learning; skill mapping; relevance; level; provider/source; CTA | Recommendations map directly to gaps |  |
| P09 | Opportunities | P0 | Jobs/internships/government roles; search; filters; cards; match score; source; eligibility | Filtering and matching work; empty state exists | ★ |
| P10 | Opportunity Detail | P0 | Description; organization; location; eligibility; matched skills; missing requirements; source; apply CTA | No fabricated eligibility; external link works | ★ |
| P11 | Resume Copilot | P0 | Upload; parse; resume score; issues; target-role alignment; improved bullets; before/after | Upload + AI analysis works; facts are preserved | ★ |
| P12 | Mock Interview Setup | P0 | Role; difficulty; interview type; start CTA | Selections persist into session | ★ |
| P13 | Mock Interview | P0 | AI questions; answer input; timer if used; feedback; next question; progress | Conversation context retained; failure fallback | ★ |
| P14 | Interview Report | P0 | Overall score; rubric scores; strengths; weaknesses; recommended practice | Report tied to actual session | ★ |
| P15 | Progress | P1 | Roadmap completion; score trend; completed tasks; milestones; recommended next action | Progress persists after refresh |  |
| P16 | Profile / Settings | P1 | Edit profile; preferences; account; privacy/data controls if implemented | Changes persist; permissions respected |  |
| P17 | Admin Dashboard | P1 | Aggregate users; average score; common gaps; career demand; roadmap completion; opportunity activity | Anonymized and role protected |  |

# 4. Detailed Page Checklists

## P01 — Landing / Home

☐ Logo/product name and serious government-facing visual language.

☐ Clear one-line value proposition.

☐ Primary CTA → onboarding/login.

☐ Secondary CTA → demo/profile if used.

☐ 3–5 product capabilities.

☐ Impact section.

☐ Responsive desktop/mobile.

☐ Loading state not applicable; all links tested.

☐ No generic AI-chatbot visual clutter.

## P02 — Login / Sign Up

☐ Login form.

☐ Sign-up form.

☐ Validation.

☐ Incorrect credentials state.

☐ Loading state.

☐ Session persistence.

☐ Protected-route redirect.

☐ Demo account path if used.

## P03 — Onboarding

☐ Step indicator.

☐ Academic details.

☐ Skills + proficiency.

☐ Projects/internships/certifications.

☐ Career interests.

☐ Target role.

☐ Location/preferences.

☐ Resume upload entry.

☐ Back/next navigation.

☐ Save draft.

☐ Validation/error state.

☐ Completion summary.

## P04 — Dashboard

☐ Career Readiness Score.

☐ Score explanation.

☐ Target career.

☐ Top 3 skill gaps.

☐ Roadmap progress.

☐ Opportunity matches.

☐ Resume status.

☐ Interview readiness.

☐ Recommended next action.

☐ Empty/new-user state.

☐ Refresh/persistence test.

## P05 — Career Recommendations

☐ Ranked career cards.

☐ Fit score.

☐ Why it fits.

☐ Evidence from profile.

☐ Skill gaps preview.

☐ Explore career CTA.

☐ Regenerate/refresh if used.

☐ Error fallback.

☐ No fabricated facts.

## P06 — Career Detail

☐ Role overview.

☐ Skill requirements.

☐ Current vs required skills.

☐ Gap prioritization.

☐ Suggested roadmap.

☐ Courses/certifications.

☐ Matching opportunities.

☐ Start roadmap CTA.

## P07 — Skill Gap / Roadmap

☐ Gap list with severity/priority.

☐ Current proficiency.

☐ Target proficiency.

☐ 90-day timeline.

☐ Weekly tasks.

☐ Task completion.

☐ Progress percentage.

☐ Recommended next task.

☐ Regeneration/error state.

## P08 — Courses / Certifications

☐ Course cards.

☐ Skill mapped to course.

☐ Why recommended.

☐ Level/duration if known.

☐ Provider/source.

☐ External CTA.

☐ Filter/search if included.

☐ Empty state.

## P09 — Opportunities

☐ Opportunity cards.

☐ Type filter.

☐ Location filter.

☐ Skill/category filter.

☐ Search.

☐ Match percentage.

☐ Match explanation.

☐ Eligibility summary.

☐ Source/verified date.

☐ No-result state.

☐ Detail navigation.

## P10 — Opportunity Detail

☐ Title/organization.

☐ Opportunity type.

☐ Location.

☐ Description.

☐ Eligibility.

☐ Matched skills.

☐ Missing requirements.

☐ Source.

☐ Last verified.

☐ Apply CTA opens correct destination.

## P11 — Resume Copilot

☐ Drag/drop or file picker.

☐ Upload progress.

☐ Parse result.

☐ Extracted facts preview.

☐ Resume score.

☐ Section-level issues.

☐ Target-role alignment.

☐ Improved bullets.

☐ Fact-preservation warning.

☐ Retry/failure state.

☐ Private file access.

## P12 — Mock Interview Setup

☐ Select career role.

☐ Difficulty.

☐ Interview mode/type.

☐ Start session.

☐ Validation.

☐ Loading state.

## P13 — Mock Interview

☐ Question display.

☐ Answer input.

☐ Send/submit.

☐ AI feedback.

☐ Next question.

☐ Session progress.

☐ Retry failed AI call.

☐ Session persistence.

☐ End interview CTA.

## P14 — Interview Report

☐ Overall score.

☐ Rubric breakdown.

☐ Strengths.

☐ Weaknesses.

☐ Suggested practice.

☐ Link to roadmap/skills.

☐ Restart interview.

## P15 — Progress

☐ Roadmap completion.

☐ Completed tasks.

☐ Score trend.

☐ Milestones.

☐ Next recommended action.

☐ Empty/new-user state.

## P16 — Profile / Settings

☐ Edit profile.

☐ Update skills.

☐ Update target career.

☐ Account settings.

☐ Privacy controls if implemented.

☐ Save/error states.

## P17 — Admin Dashboard

☐ Admin authorization.

☐ User count.

☐ Average readiness.

☐ Common skill gaps.

☐ Career demand.

☐ Roadmap completion.

☐ Opportunity engagement.

☐ Anonymization.

☐ No student-level sensitive data exposed.

# 5. Backend / API Checklist

| Area | Checklist |
| --- | --- |
| Auth | ☐ Session validation ☐ Role authorization ☐ Protected routes ☐ Cross-user isolation |
| Profile | ☐ CRUD ☐ Validation ☐ Skill normalization ☐ Completeness calculation |
| AI | ☐ AI gateway ☐ Prompt versions ☐ JSON schema/Zod ☐ Retry ☐ Timeout ☐ Logging without PII |
| Career | ☐ Role catalog ☐ Recommendation endpoint ☐ Explainability fields ☐ Score calculation |
| Roadmap | ☐ Generate ☐ Persist ☐ Update task ☐ Progress aggregation |
| Opportunities | ☐ Seed data ☐ Filters ☐ Hard eligibility ☐ Ranking ☐ Match reasons ☐ Source metadata |
| Resume | ☐ Private storage ☐ Parse ☐ Analyze ☐ Improve ☐ Prevent invented facts |
| Interview | ☐ Session ☐ Questions ☐ Answers ☐ Rubric scoring ☐ Final report |
| Analytics | ☐ Events ☐ Aggregates ☐ Admin-only ☐ Anonymized |

# 6. AI Feature QA Checklist

| Feature | Must Verify Before Demo |
| --- | --- |
| Profile Analysis | ☐ Uses actual profile/resume facts ☐ Structured response ☐ No hallucinated achievements |
| Readiness Score | ☐ Formula is deterministic/explainable ☐ Dimensions sum correctly ☐ Score persists |
| Career Recommendations | ☐ Top results are sensible ☐ Rationale cites profile evidence ☐ No unsupported claims |
| Skill Gap | ☐ Uses role requirements ☐ Gaps are actionable ☐ Related skills normalized |
| Roadmap | ☐ Tasks are sequenced ☐ Achievable within timeframe ☐ Connected to gaps |
| Opportunity Matching | ☐ Eligibility filters run first ☐ Match score is explainable ☐ Source is visible |
| Resume Copilot | ☐ Never invents experience ☐ Improves specificity ☐ Target role affects output |
| Mock Interview | ☐ Role-specific questions ☐ Context retained ☐ Feedback is actionable |

# 7. Codex + Antigravity Work Allocation

| Workstream | Primary Tool | Checklist |
| --- | --- | --- |
| Architecture + schema | Codex | ☐ DB schema ☐ API contracts ☐ validation ☐ server logic |
| Backend integrations | Codex | ☐ Supabase ☐ AI gateway ☐ matching ☐ tests |
| Core frontend implementation | Codex | ☐ Route structure ☐ state/data wiring ☐ forms |
| Visual design exploration | Antigravity | ☐ Layouts ☐ typography ☐ cards ☐ dashboard hierarchy |
| UI polish | Antigravity | ☐ Responsive ☐ empty/error/loading states ☐ visual consistency |
| AI quality + product decisions | Human | ☐ Review outputs ☐ remove bad claims ☐ choose demo path |
| Final QA | Human + Codex | ☐ Regression ☐ security ☐ demo rehearsal |

# 8. Final Pre-Submission Gate

☐ Every P0 feature is marked DONE, not merely visually implemented.

☐ All ★ demo-critical pages work from a fresh session.

☐ No placeholder lorem ipsum or fake buttons remain.

☐ Seed data looks realistic and consistent.

☐ AI responses are fast enough or have controlled loading/fallback.

☐ No API keys are exposed.

☐ No student can access another student's data.

☐ Opportunity sources/verification metadata are visible.

☐ All external links work.

☐ Console/network errors reviewed.

☐ Mobile responsiveness checked.

☐ Judges can understand the product within 30 seconds.

☐ 6-minute demo script works without code changes.

☐ Backup demo path exists if an external AI/API fails.

☐ Screenshots/video/deck prepared.

☐ README and architecture are updated.

☐ Final deployed URL tested.

☐ Final repository cleaned and tagged.

# 9. Live Progress Snapshot

| Workstream | NS | IP | DONE | BLOCKED | Owner | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Setup & architecture | ☐ | ☐ | ☐ | ☐ | ________ | ________________ |
| Auth & profile | ☐ | ☐ | ☐ | ☐ | ________ | ________________ |
| Career AI | ☐ | ☐ | ☐ | ☐ | ________ | ________________ |
| Roadmap | ☐ | ☐ | ☐ | ☐ | ________ | ________________ |
| Opportunities | ☐ | ☐ | ☐ | ☐ | ________ | ________________ |
| Resume Copilot | ☐ | ☐ | ☐ | ☐ | ________ | ________________ |
| Mock Interview | ☐ | ☐ | ☐ | ☐ | ________ | ________________ |
| Dashboard/progress | ☐ | ☐ | ☐ | ☐ | ________ | ________________ |
| Admin/analytics | ☐ | ☐ | ☐ | ☐ | ________ | ________________ |
| QA/security | ☐ | ☐ | ☐ | ☐ | ________ | ________________ |
| Deployment/demo | ☐ | ☐ | ☐ | ☐ | ________ | ________________ |

Important: A page is considered COMPLETE only when its UI, data flow, API/AI behavior, persistence, loading state, error state and navigation have been tested. A beautiful mockup alone is not completion.